Good afternoon

Following my initial contact on 21 February informing you of the above works to replace the barriers between junctions 4 and 3, please note that due to the poor weather last week and some further works being identified, the completion date has been extended beyond the original 4 weeks quoted.

The estimated date for completion is 24 March 2018.

There will be a full overnight closure 23 March 21:00 – 06:00 to remove the traffic management.

Kind regards

Celia Davis

Stakeholder Liaison Manager

*Working on behalf of Highways England*

Kier Services I Highways